Iteration 2 plan

Sarwan Dar, Ronald van Zon

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| # | Activity | Estimated time | Actual time spent | Done |
| 1 | Analyzing Luc’s and Valdimir’s project | 2 | 2 |  |
| 2 | Fixing bugs (e.g. doubleclick needed to add elements in browser) | 2 | 2 |  |
| 3 | Extend model with Classes, Packages and Properties (implementation without GUI support). | 2 | 2 |  |
| 4 | Extend GUI to support Classes, Packages and Properties (implementation) | 5 | 5 |  |
| 6 | Creating extensive dialog for adding properties to a class, classes to packages and type to a property | 2 | 5 |  |
| 7 | Research for dragging and dropping | 3 | 3 |  |
| 8 | Implement diagram pane (adding elements and visualization) | 5 | 5 |  |
| 8 | Sequence diagrams | 3 | 6 |  |
| 9 | Use case diagram | 2 | 5 |  |
| 11 | Class diagrams | 3 | 3 |  |
| 12 | Setting up iteration plan | 1 | 1 |  |
| 13 | Implementation Dragging and dropping | 2 | 4 |  |
| 14 | Add all dependencies in class diagram | 1 | 1 |  |
| 15 | Remove circular dependencies from code | 2 | 5 |  |
| 16 | Implement singleton | 1 | 1 |  |
| 17 | Fix drag and drop bug | 1 | 1 |  |
| 18 | Add support for selecting a class as a property type | 1 | 1 |  |
| 19 | Update model browser after dragging a class | 2 | 2 |  |
| TOTAL |  | 40 | 54 |  |