Iteration 2 plan

Sarwan Dar, Ronald van Zon

Total man-hours to spend: ?

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| # | Activity | Estimated time | Actual time spent | Done |
| 1 | Analyzing Luc’s and Valdimir’s project | 2 | 2 |  |
| 2 | Fixing bugs (e.g. doubleclick needed to add elements in browser) | 2 | 0 |  |
| 3 | Extend model with Classes, Packages and Properties (implementation without GUI support). | 2 | 2 |  |
| 4 | Extend GUI to support Classes, Packages and Properties (implementation) | 8 | 8 |  |
| 6 | Creating extensive dialog for adding properties to a class, classes to packages and type to a property | 12 | 12 |  |
| 7 | Research for dragging and dropping | 3 | 2.5 |  |
| 8 | Implement diagram pane (adding elements and visualization) | 8 | 1.5 |  |
| 8 | Sequence diagrams | 6 | 1 |  |
| 9 | Use case diagram | 1 | 0 |  |
| 11 | Class diagrams | 2 | 1 |  |
| 12 | Setting up iteration plan | 1 | 1 |  |
| TOTAL |  | 47 | 31 |  |